|  |  |
| --- | --- |
| **Project Name** | Pogo Gakkō |
| **Team Name** | Team Tomodachi |
| **Team Members** | Windjy Jean, Andrew Godfroy, Patrick Gingras, Patrick Cowan, Sarah Liu |
| **Project Manager** | Windjy Jean |
| **Report Week** | Week 2 (Jan 31, 2019 - Feb 06, 2019) |
| **Report Date** | Feb 06, 2019 |

**Overall Status**

**Green In progress on schedule**

**Amber At risk to complete as scheduled; recovery plan in place**

**Red Will not start/stop as planned; recovery plan required**

**Windjy Jean Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status (Red, Amber, Green)** | **Green** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| Research front-end libraries and progressive web application frameworks | 100 | Looked at several articles and documentation concerning React and Ionic. |  |
| Consolidate results of research and propose front-end framework to group prior to client | 75 | Despite my belief on Ionic being the superior option, React still provides strong reasons to be used. Vue.js has also been suggested to look into. Combining both React and Ionic seems to be the best bet. Need to confirm with the rest of the team. |  |
| Complete Pogo Gakko Creative Brief | 100 | Collaborated with team and completed Creative Brief. |  |
|  |  |  |  |
| **Focus For Next Week** |  | | |
| Commence training on the selected front-end framework and potentially start building a foundation for the project. | | | |

**Andrew Godfroy Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status (Red, Amber, Green)** | **Green** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| Research back-end frameworks to create project structure and database | 100 | I have come up with a list of technologies I feel would satisfy the needs of the project. | The technologies we have decided upon might not be signed off upon. |
| Consolidate results of research and propose back-end framework to group prior to client | 75 | We have begun the process of writing the Technical Recommendations Document. |  |
| Complete Pogo Gakko Creative Brief | 100 | I have completed my portions of the Creative Brief and we have proofread the document. | Client may not sign off on document. |
|  |  |  |  |
| **Focus Next Week** |  | | |
| Begin development. Bootstrapping the project and getting our dependencies and developer layouts setup. Get IdentityServer4 setup. | | | |

**Patrick Gingras Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status (Red, Amber, Green)** | **Green** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| Research back-end frameworks to create project structure and database | 100 | I have come up with a list of tools and technologies that I feel satisfy each of the needs of the project. |  |
| Consolidate results of research and propose back-end framework to group prior to client | 75 | We have come to many conclusions, and are well into the process of writing a recommendation document. |  |
| Complete Pogo Gakko Creative Brief | 100 | I have scrutinized our Creative Brief, and cannot find anything that is not complete. |  |
|  |  |  |  |
| **Focus Next Week** |  | | |
| Set up project repository and requisite configuration files, then start initial implementation of core of project. | | | |

**Patrick Cowan Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status (Red, Amber, Green)** | **Green** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| Research front-end libraries and progressive web application frameworks | 100 | Currently my thoughts are that we should use Ionic framework alongside React to help build the application for multiple platforms. | React has only recently become supported within Ionic framework, and I will need to investigate the feasibility of its use over a separate framework like Angular. |
| Consolidate results of research and propose front-end framework to group prior to client | 75 | I am investigating the feasibility of using React within the latest version of Ionic before confirming the results of my research to my group and to the client. |  |
| Complete Pogo Gakko Creative Brief | 100 | Collaborated with the rest of the project team to complete the Creative Brief. |  |
|  |  |  |  |
| **Focus Next Week** |  | | |
| Continue training and familiarization with Ionic and front end frameworks, themes, and layout options. | | | |

**Sarah Liu Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status (Red, Amber, Green)** | **Green** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| Create front-end visual mockup of web application as it will appear on mobile devices | 50 | I found some assets that can be used in the mock-up. I now need to isolate the relevant parts of each image and try to overlay them cleanly. | The proposal needs to be checked for UI/UX design. |
| Consolidate visuals and present mockup to group for feedback prior to client proposal | 25 | I have presented some sketches and have received positive feedback. I will continue in this direction. |  |
| Complete Pogo Gakko Creative Brief | 100 | Collaborated with everyone to complete the Creative Brief. |  |
|  |  |  |  |
| **Focus Next Week** |  | | |
| Continue on work on front-end visual mockup of web application as it will appear on mobile devices. Present mockup to group for feedback in preparation for proposal to the client. | | | |

**Project Level Risks:**

As we are building the client’s project from scratch, we need to create a base upon which to build the requested features. Our current goal is to develop a foundation upon which everything else can rest, meaning that we need to research different components and frameworks and develop a solid system that can be expanded upon in the future.