|  |  |
| --- | --- |
| **Project Name** | Pogo Gakkō |
| **Team Name** | Team Tomodachi |
| **Team Members** | Windjy Jean, Andrew Godfroy, Patrick Gingras, Patrick Cowan, Sarah Liu |
| **Project Manager** | Windjy Jean |
| **Report Week** | Reading Week (Feb 14, 2019 - Feb 20, 2019)  Week 4 (Feb 21, 2019 - Feb 27, 2019) |
| **Report Date** | Feb 27, 2019 |

**Overall Status**

**Green In progress on schedule**

**Amber At risk to complete as scheduled; recovery plan in place**

**Red Will not start/stop as planned; recovery plan required**

**Windjy Jean Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status (Red, Amber, Green)** | **Green** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| Meet with teammates to discuss CSS structure and practices | 50 | Figuring out a customized CSS structure standard with the Front-End members. |  |
| Complete Front-End section of Technical Recommendations Document | 100 |  |  |
| Set up technology stack and Docker container for development environment | 25 | Docker will be used with our project for repo and deployment strategy purposes. Currently researching. |  |
| Create wireframes of the web pages for this app | 0 | We do have two mockups thanks to Sarah, but we do need to figure out how to draw the rest of the webpages. |  |
|  |  |  |  |
| **Focus For Next Week** |  | | |
| Continue with Ionic training, figure out CSS writing styles of Front-End members, and draw wireframes for the app pages. | | | |

**Andrew Godfroy Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status (Red, Amber, Green)** | **Green** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| Complete Back-End section of Technical Recommendations Document | 100 |  |  |
| Set up technology stack and Docker container for development environment | 100 |  |  |
| Complete the development of our Authentication Server | 50 | Development on our Authentication Server has begun. We are about half way through the completion of the configuration of IdentityServer |  |
|  |  |  |  |
| **Focus Next Week** |  | | |
| Continue the development of our Authentication Server. Have the ability for Users to create accounts in the auth system and authenticate themselves using OAuth. | | | |

**Patrick Gingras Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status (Red, Amber, Green)** | **Green** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| Complete Back-End section of Technical Recommendations Document | 100 |  |  |
| Set up technology stack and Docker container for development environment | 100 |  |  |
| Set up RabbitMQ (asynchronous message queue) | 50 | The docker files have been written for the RabbitMQ instance, but the services need to connect to it. |  |
|  |  |  |  |
| **Focus Next Week** |  | | |
| Finish configuring the message queue and connect to it successfully from the services. | | | |

**Patrick Cowan Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status (Red, Amber, Green)** | **Green** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| Meet with teammates to discuss CSS structure and practices | 50 | Discussions on styling and layout standards are ongoing. |  |
| Complete Front-End section of Technical Recommendations Document | 100 | Front end technical recommendations are completed. We are performing a final editing overview before submitting. |  |
| Set up technology stack and Docker container for development environment | 25 | Research into our implementation with docker is ongoing. We are collaborating with the back-end team to form a proper implementation plan. |  |
| Contribute and collaborate with front-end team members on wireframes. | 0 | Currently collaborating with front-end team members. |  |
|  |  |  |  |
| **Focus Next Week** |  | | |
| Continue to work with Ionic framework. Begin to create drafts for the foundation of our layouts using Ionic. | | | |

**Sarah Liu Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status (Red, Amber, Green)** | **Green** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| Meet with teammates to discuss CSS structure and practices | 50 | Met to discuss structural components. Will continue to meet to discuss best practices. |  |
| Set up technology stack and Docker container for development environment | 25 | On pause as I work on design aspects. |  |
| Create web page wireframes that incorporate CSS configurations | 25 | The base design is complete as we have already completed the mockups. My portion of the wireframes aims to set technical guidelines for the CSS styles. |  |
| Create original assets or find free assets for project to avoid copyright limitations | 0 | Will create required assets as vectors in Illustrator, or use free assets where available. |  |
| Review technical recommendations document written by my teammates | 25 | I have read the technical recommendations document. I need to begin the editing process. |  |
|  |  |  |  |
| **Focus Next Week** |  | | |
| My priority will be to review and edit technical recommendations document. I will then create the CSS guidelines such that our team has a cohesive understanding of how we proceed with our front-end styling. | | | |

**Project Level Risks:**

As we are building the client’s project from scratch, we need to create a base upon which to build the requested features. Our current goal is to develop a foundation upon which everything else can rest, meaning that we need to research different components and frameworks and develop a solid system that can be expanded upon in the future.