|  |  |
| --- | --- |
| **Project Name** | Pogo Gakkō |
| **Team Name** | Team Tomodachi |
| **Team Members** | Windjy Jean, Andrew Godfroy, Patrick Gingras, Patrick Cowan, Sarah Liu |
| **Project Manager** | Windjy Jean |
| **Report Week** | Week 5 (Feb 28, 2019 - Mar 06, 2019) |
| **Report Date** | Mar 06, 2019 |

**Overall Status**

**Green In progress on schedule**

**Amber At risk to complete as scheduled; recovery plan in place**

**Red Will not start/stop as planned; recovery plan required**

**Team Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status (Red, Amber, Green)** | **Green** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| Complete and perform team review of Technical Recommendations Document | 100 |  |  |
| Meet with teammates to discuss CSS structures and practices | 100 | We’ve agreed to prioritize Ionic’s HTML and CSS elements and properties, which assisted greatly with discussing and finalizing our customized CSS structures and practices. We’ll be optimizing CSS as we go. |  |

**Windjy Jean Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status (Red, Amber, Green)** | **Green** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| Set up technology stack and Docker container for development environment | 25 | Docker will be used with our project for repo and deployment strategy purposes. Currently researching. |  |
| Create wireframes of the web pages for this app | 50 | We do have two mockups thanks to Sarah, but we do need to figure out how to draw the rest of the webpages. (Update) Discussions have been had. Two pages based on the previously mentioned mockups have been created. Will we drawing more mockups for the other pages. |  |
| Profile Page | 25 | Core structure of page complete. Adding detailed elements to the page and optimizing CSS. Future actions involve integrating the backend to the page as well as testing on several different screens. |  |
|  |  |  |  |
| **Focus For Next Week** |  | | |
| Heavy focus on wireframes. These need to be created in order to achieve huge strides in the front-end section. | | | |

**Andrew Godfroy Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status (Red, Amber, Green)** | **Green** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| Complete the development of our Authentication Server | 75 | Oauth has been configured and is working. User Creation is working. Working on API Login and Account Management endpoints. |  |
| Gather team-created assets, documents, and documentation; centralize collection of resources | 75 | Central Documentation Repository Created (<https://github.com/TeamTomodachi/GakkoDocs>).  All documentation to date has been uploaded. Waiting on digitization of past Meeting Minutes for completion |  |
| Begin development of Profile Microservice | 0 |  |  |
|  |  |  |  |
| **Focus Next Week** |  | | |
| Continue the development of our Authentication Server. Finalize Login Endpoints. Begin working on development of Profile Microservice | | | |

**Patrick Gingras Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status (Red, Amber, Green)** | **Green** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| Set up RabbitMQ (asynchronous message queue) | 75 | The RabbitMQ instance is running, and the authentication service has been configured to connect to it. |  |
| Configure AuthServer to connect to PostgreSQL database in docker | 50 | Our migrations scripts need to be generated again to work with PostgreSQL. |  |
|  |  |  |  |
|  |  |  |  |
| **Focus Next Week** |  | | |
| Start work on the ProfileService, which will own all basic user data. Ideally, we can work on implementing this from front-end to back-end, so we can show some results to the client. | | | |

**Patrick Cowan Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status (Red, Amber, Green)** | **Green** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| Set up technology stack and Docker container for development environment | 50 | Research into our implementation with docker is ongoing. We are collaborating with the back-end team to form a proper implementation plan. |  |
| Contribute and collaborate with front-end team members on wireframes. | 50 | Currently collaborating with front-end team members. We have begun to create pages based on mockups. |  |
| Creating “Raids” page - one of the views of the application. | 25 | Created a basic layout using Ionic with placeholder graphics and data. Will continue to work on this page. |  |
| Digitize any written notes/documentation/minutes for the project. | 25 | I’ve begun to digitize written notes as part of the project documentation. This will be compiled into one document when we eventually submit all project documentation. It will also make this data available to all group members at any time. |  |
|  |  |  |  |
| **Focus Next Week** |  | | |
| Continue to work with Ionic framework. Continue to create the foundation of our layouts using Ionic. Continue with digitizing any written notes (meeting minutes, etc.) as part of project documentation. Work with the rest of the front-end team to create a common look and feel among all pages of the application. | | | |

**Sarah Liu Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status (Red, Amber, Green)** | **Green** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| Set up technology stack and Docker container for development environment | 25 | On pause as I work on design aspects. |  |
| Create web page wireframes that incorporate CSS configurations | 75 | The base design is complete as we have already completed the mockups. My portion of the wireframes aims to set technical guidelines for the CSS styles. |  |
| Create original assets or find free assets for project to avoid copyright limitations | 0 | Will create required assets as vectors in Illustrator, or use free assets where available. |  |
| Create Project Plan Document and integrate team-created documentation | 25 | Started structure for Project Plan, will continue to develop and add onto document over the course of the project |  |
| Digitize meeting minutes | 0 | Needs to be transferred from notebook |  |
|  |  |  |  |
| **Focus Next Week** |  | | |
| I will start to create or find assets, as that will be an important factor in our front-end presentation. | | | |

**Project Level Risks:**

As we are building the client’s project from scratch, we need to create a base upon which to build the requested features. Our current goal is to develop a foundation upon which everything else can rest, meaning that we need to research different components and frameworks and develop a solid system that can be expanded upon in the future.